NLP Sentiment Analysis:

Business Objective: Extracting sentiment from customer reviews on a product

Data Set Details:

The dataset should be scraped/extracted from ecommerce websites like amazon etc.

Preferably, Amazon and focus only on extracting customer reviews, rest are not required

Acceptance Criterion:

Need to deploy the end results (sentiment analysis) using Rshiny/ Streamlit /Flask etc.

Milestones:

30 days to complete the Project

| Milestone | Duration | DATE |
| --- | --- | --- |
| KICK OFF AND DATASET DISCUSSION | 1 day | 24-Feb-2026 |
| EDA AND FEATURE ENGINEERING | 1 Week | 03-Mar-2026 |
| MODEL BUILDING AND MODEL EVALUATION | 1 Week | 10-Mar-2026 |
| DEPLOYMENT | 1 Week | 17-Mar-2026 |
| FINAL PRESENTATION | 1 Week | 24-Mar-2026 |

Protocols:

- All participants should adhere to agreed timelines and timelines will not be extended.

- All the documentation – Final presentation and R/python code to be submitted before the final presentation day.

- All the participants must attend review meetings.